**Agenda of Today’s Meeting (04th-March’25)**

**Key points to be discussed:**

1. **Manage Devices:**

* *The SPEC Team has implemented the suggested changes from Bala and created the latest Figma design for the* ***Manage Devices feature.***
* *The SPEC Team will present the updated design to Bala and the team during the meeting.*
* *Bala liked the created Figma Design for the same.*

1. **Floor Plan & Zone MGMT:**

* *A new Figma design for Floor Plans & Zone Management has been prepared.*
* *The SPEC Team will demonstrate the design to Bala and the team during the meeting.*
* *Bala liked the created Figma design for the same & suggested following two changes:*
  + *Add In & Out indication for each line*
  + *Ability to configure reset time for the specific zone.*

1. **Permissions:**

* *Additional details are required on Floor, Zone, and Camera Permissions to enhance clarity and refine the implementation.*
* *SPEC Team will demonstrate it later.*

1. **Multisite MGMT:**

* *Further clarification is needed from Bala on the multisite management approach.*
* *Bala has provided a high-level overview of the Multisite support feature and requested the SPEC Team to brainstorm potential solutions.*
* *Meanwhile, Bala will coordinate with the relevant person from their team and share detailed information regarding the flow.*

**Pending Items for Bala & Team:**

1. **Source Code Access:** When do you anticipate providing the source code for both existing applications?
2. **Additional Camera Link & AI Box:** When can we expect an additional camera link for online testing, including the AI box? This will help us test the camera API responses.
3. The **logo, font & color combinations** for our BI Dashboard Application. Bala have shared the PPT file with the attachment of Logo
4. List of Functionalities to be implemented in the **Map Plan**.
5. ~~Installation of existing application on your test PC (which is prepared by SPEC Team).~~
6. ~~Sample file for License from the existing application for the SPEC’s reference.~~
7. ~~Physical Camera Devices – SPEC Team will receive it by next Wednesday (19~~~~th~~~~-Feb’25) or Thursday (20~~~~th~~~~-Feb’25).~~
8. Meta Data related information for API Integration.