**Agenda of Today’s Meeting (26th-March’25)**

**Key points to be discussed:**

1. Need to review all pending items, which are listed below:

* Library for Map integration. *– Google Map, Bala will share the details by tomorrow.*
* Scheduled calling of Camera APIs to ingest data in database. - *Schedulers which will make the API calls, fetch the necessary details related to cameras & ingest it into the database. The same details will further used to display information on the widgets*
* Solar Power and Battery Utilization details will be shown on the dashboard through SNMP/API integration with the BMS and MPTT Controller. (calling of camera API and just displaying the data available from API) - *There will be a separate widget for the same which will display information related to solar poll. Need more details on the same from Bala’s end to enhance the clarity*
* Backup and Restore – *The system should have ability to take full backup & restore that backup*. *User manually take this backup & restore it, when it is needed.*
* Integration with Alexa, so that when the Alexa device is connected, it will open the specific widget on voice command. *– Bala will share physical device at the earliest possible*
* Show heat maps on the floor plans and particular zones. – We’ll discuss this tomorrow.
* Need to have Event reporting details with filtration with separate widgets or separate page for this and when the event reported need to have pre and post video of 5 sec each. We’ll discuss this tomorrow.
* Multisite wise dashboard widget reports. We’ll discuss this tomorrow.
* For Multisite there should be filtration to select the widgets and show the difference between, Full site, single zone and Multizone as well. We’ll discuss this tomorrow.

**Queries to be discussed:**

1. What should be displayed on the “Floor Plans & Zones” page when two lanes are configured for vehicles and two lanes are configured for people? We’ll discuss this tomorrow.

**Pending Items for Bala & Team:**

1. **Source Code Access:** When do you anticipate providing the source code for both existing applications? around 10th or 11th April
2. **P-Series camera:** When do you anticipate providing this? – Tomorrow Morning